🏟  Bundesliga Match Outcome Predictor

Complete Project Blueprint — Agent & Developer Reference

ML Ensemble  •  Live APIs  •  React Frontend  •  FastAPI Backend

# 📌 Project Overview

Build a Bundesliga match outcome predictor using a 4-model ensemble (ELO + Logistic Regression + XGBoost + LLM). Data is fetched from free APIs, stored in SQLite, and presented through a React frontend backed by a FastAPI server. The system retrains every 4–6 weeks and monitors for concept drift.

| Component | Technology | Purpose |
| --- | --- | --- |
| Data Layer | OpenLigaDB + Understat + API-Football | Fixtures, results, xG, possession |
| Feature Store | SQLite → Pandas | Processed match rows, one per game |
| ML Models | scikit-learn, XGBoost, custom ELO | 4-model ensemble |
| LLM | Claude API (claude-sonnet-4-20250514) | Reasoning on recent form & context |
| Backend | FastAPI + APScheduler | Serve predictions, trigger retrains |
| Frontend | React + Recharts + Tailwind | Dashboards, match cards, accuracy tracker |
| Deploy | Railway or Render (free tier) | Hosted public URL |

| PHASE 1: Environment & Project Scaffold | ⏱ ~2 days |
| --- | --- |

## 1.1  Repository Structure

football-predictor/

├── data/                  # raw CSVs + SQLite DB

├── pipeline/

│   ├── fetch_openliga.py  # OpenLigaDB ingestion

│   ├── fetch_understat.py # xG + advanced stats

│   ├── fetch_apifootball.py # possession, lineups

│   └── features.py        # feature engineering

├── models/

│   ├── elo.py

│   ├── logistic.py

│   ├── xgboost_model.py

│   ├── llm_model.py

│   └── ensemble.py

├── api/

│   └── main.py            # FastAPI app

├── frontend/              # React app (Vite)

├── notebooks/             # EDA + training experiments

├── scheduler.py           # APScheduler jobs

└── requirements.txt

## 1.2  Dependencies to Install

- pip install fastapi uvicorn pandas scikit-learn xgboost understat soccerdata apscheduler anthropic requests sqlalchemy

- npm create vite@latest frontend -- --template react

- npm install recharts tailwindcss axios

| PHASE 2: Historical Data Ingestion | ⏱ ~3 days |
| --- | --- |

The goal is to build a training dataset of past Bundesliga matches (2015/16 → 2023/24 seasons). This is done once as a bootstrap step.

## 2.1  Sources & What to Fetch

| Source | What to Fetch | How | Seasons |
| --- | --- | --- | --- |
| football-data.co.uk | Results, goals, home/away | Download CSV bulk files (no API calls) | 2002–2024 |
| Understat Python lib | xG, xGA, shots, deep passes (primary xG source) | pip install understat, async fetch | 2014–2024 |
| OpenLigaDB | Fixtures, standings, form | REST API, no key needed | 2005–2024 |
| FBref (soccerdata lib) | Possession %, shots on target, progressive carries (no rate limit) | pip install soccerdata, cache locally | 2017–2024 |
| API-Football (100/day) | Lineups + confirmed injuries/suspensions ONLY | Used sparingly — fetch once per matchday eve | Current season |

## 2.2  Database Schema (SQLite)

Table: matches

match_id        TEXT PRIMARY KEY

date            DATE

season          TEXT           -- e.g. '2022-23'

home_team       TEXT

away_team       TEXT

home_goals      INT

away_goals      INT

result          INT            -- 0=away win, 1=draw, 2=home win

home_xg         REAL

away_xg         REAL

home_possession REAL

away_possession REAL

home_shots_ot   INT

away_shots_ot   INT

source          TEXT           -- which API provided the row

is_home_promoted  BOOL         -- home team in first season after promotion

is_away_promoted  BOOL         -- away team in first season after promotion

h2h_data_quality  TEXT         -- 'full' | 'partial' | 'none'

Table: teams

team_id      TEXT PRIMARY KEY

name         TEXT

elo          REAL    -- updated after every match

promoted_from TEXT   -- 'BL2' if promoted, null if established

first_bl_season TEXT -- e.g. '2024-25', used for cold start routing

| PHASE 3: Feature Engineering | ⏱ ~2 days |
| --- | --- |

For every match row, compute rolling features using ONLY data from before that match. This is the most important rule to avoid data leakage.

## 3.1  Feature List

| Feature | Description | Source |
| --- | --- | --- |
| home_elo / away_elo | ELO rating at time of match | Computed (elo.py) |
| elo_diff | home_elo minus away_elo | Derived |
| home_form_pts | Points per game, last 5 matches | OpenLigaDB |
| away_form_pts | Points per game, last 5 matches | OpenLigaDB |
| home_xg_avg5 | Average xG scored, last 5 | Understat (primary) |
| away_xg_avg5 | Average xG scored, last 5 | Understat (primary) |
| home_xga_avg5 | Average xG conceded, last 5 | Understat (primary) |
| away_xga_avg5 | Average xG conceded, last 5 | Understat (primary) |
| home_possession_avg | Average possession %, last 5 | FBref via soccerdata |
| home_shots_ot_avg | Average shots on target, last 5 | FBref via soccerdata |
| h2h_home_wins | Home team wins in last 5 H2H (see cold start rules below) | OpenLigaDB |
| h2h_draws | Draws in last 5 H2H (see cold start rules below) | OpenLigaDB |
| h2h_data_quality | Data quality flag: 'full' / 'partial' / 'none' | Derived |
| days_rest_home | Days since home team's last match | OpenLigaDB |
| days_rest_away | Days since away team's last match | OpenLigaDB |
| home_is_home_record | Home team's win % when playing at home | OpenLigaDB |
| away_is_away_record | Away team's win % when playing away | OpenLigaDB |
| is_home_promoted | Home team in first BL season after promotion | teams table |
| is_away_promoted | Away team in first BL season after promotion | teams table |
| home_bl2_xg_avg5 | Fallback: xG from BL2 last season if promoted (×0.85 discount) | Understat |
| away_bl2_xg_avg5 | Fallback: xG from BL2 last season if promoted (×0.85 discount) | Understat |

## 3.2  Cold Start Handling (Newly Promoted Teams)

Promoted teams (e.g. Holstein Kiel entering Bundesliga) have no top-flight history. The pipeline must detect and handle this before building any feature row, otherwise features will be missing or misleadingly filled with zeros.

ELO — Promoted Team Starting Rating

Do NOT start promoted teams at the default 1500. Use their Bundesliga 2 finish to set a realistic initial ELO:

# Bottom of Bundesliga ≈ ELO 1380

# BL2 champion gets close to the weakest BL1 side

promoted_elo = 1350 + (bl2_final_position_from_bottom * 10)

# e.g. BL2 champion (18th from bottom) → 1350 + 180 = 1530

H2H Features — Tiered Fallback

| H2H Bundesliga matches available | Strategy |
| --- | --- |
| 5 or more | Use actual H2H stats — full confidence |
| 2 to 4 | Use available H2H but multiply by (n / 5) to weight down confidence |
| 0 to 1 | Drop H2H features entirely. Fill with Bundesliga average home win rate (~43%) |

xG & Form — Bundesliga 2 Fallback

- If a team has < 3 Bundesliga matches (i.e. newly promoted), fall back to their Bundesliga 2 stats from last season

- Apply a promotion discount factor of 0.85 to all BL2 stats — BL2 is weaker, so raw stats inflate

- Use the is_home_promoted and home_bl2_xg_avg5 columns to signal this in the feature row

- Understat tracks Bundesliga 2, so this data is available without any extra API

LLM Model — Best Tool for Cold Start

The LLM has no minimum data requirement. Explicitly include in the prompt that a team is newly promoted, their BL2 finishing stats, and any known signings. Claude reasons qualitatively where statistical models cannot.

## 3.3  No-Leakage Rule

When computing rolling features for a match on date D, ONLY use matches with date < D. Use pandas shift(1) to ensure the current match is never included in its own features.

| PHASE 4: Model Training | ⏱ ~4 days |
| --- | --- |

## Model 1 — ELO Rating System

- Start all teams at 1500

- K-factor: 32 for regular season, 40 for high-stakes matches

- Update ratings after every result using standard ELO formula

- ELO naturally handles long-term strength — no retraining needed, it's always live

- Output: win/draw/loss probabilities derived from rating difference

## Model 2 — Logistic Regression

- Features: form_pts, elo_diff, h2h stats, home/away record

- Multinomial (3 classes: home win, draw, away win)

- Apply recency weighting: sample_weight = exp(-0.001 * days_ago)

- Regularization: C=0.1 (L2), prevents overfitting on limited data

- Output: [P(home win), P(draw), P(away win)]

## Model 3 — XGBoost

- Full feature set: all 15 features from Phase 3

- n_estimators=300, max_depth=4, learning_rate=0.05

- Use sample_weight for recency (same decay as LogReg)

- Tune with 5-fold time-series cross-validation (TimeSeriesSplit) — never shuffle

- Output: [P(home win), P(draw), P(away win)]

## Model 4 — LLM Reasoning (Claude API)

Prompt Claude with a structured JSON summary of both teams. Example prompt structure:

You are a Bundesliga analyst. Given the following pre-match data, predict

the outcome probabilities as JSON: {"home_win": float, "draw": float, "away_win": float}

Home team: {name}, ELO: {elo}, Last 5: {form}, xG avg: {xg}

Away team: {name}, ELO: {elo}, Last 5: {form}, xG avg: {xg}

Context: {injuries, manager changes, streak, H2H}

Respond ONLY with the JSON object. No explanation.

## Ensemble Weighting

| Model | Initial Weight | Notes |
| --- | --- | --- |
| ELO | 15% | Stable long-term signal, less reactive |
| Logistic Regression | 25% | Fast, well-calibrated baseline |
| XGBoost | 35% | Most accurate on historical backtest |
| LLM (Claude) | 25% | Handles sudden drift and narrative context |

Re-tune weights quarterly using Brier score on recent matches. Later, replace weighted average with a stacking meta-model once you have 300+ predictions logged.

| PHASE 5: Concept Drift Handling | ⏱ Ongoing |
| --- | --- |

## 5.1  Retrain Schedule

| Trigger | Action | Automated? |
| --- | --- | --- |
| After every matchday | Recompute ELO for all played matches | Yes (APScheduler) |
| Every 4–6 weeks | Retrain LogReg + XGBoost on rolling 3-year window | Yes (APScheduler) |
| Every season end | Full retrain + hyperparameter tuning + weight rebalance | Manual |
| Manager sacked / star injury | LLM context updated immediately via prompt | Automatic |

## 5.2  Calibration Monitoring

- After each matchday, log predicted probabilities vs actual outcomes

- Compute Brier score weekly — alert if it degrades more than 15% vs baseline

- Plot calibration curves on the website accuracy tracker page

- If XGBoost Brier score spikes, trigger emergency retrain

## 5.3  Rolling Training Window

# Only use the last 3 seasons for training

cutoff = today - pd.DateOffset(years=3)

train_df = df[df['date'] >= cutoff]

# Apply exponential decay weights

train_df['weight'] = np.exp(-0.001 * (today - train_df['date']).dt.days)

| PHASE 6: FastAPI Backend | ⏱ ~3 days |
| --- | --- |

## 6.1  Endpoints

| Method | Endpoint | Returns |
| --- | --- | --- |
| GET | /fixtures/upcoming | Next 7 days of Bundesliga matches |
| GET | /prediction/{match_id} | Ensemble prediction + per-model breakdown |
| GET | /standings | Live table + ELO ratings |
| GET | /accuracy | Historical accuracy, Brier scores, calibration data |
| GET | /h2h/{team1}/{team2} | Head-to-head history + stats |
| POST | /retrain | Trigger manual model retrain (admin only) |

## 6.2  Scheduled Jobs (APScheduler)

- Daily 6 AM: Fetch yesterday's results from OpenLigaDB, update DB, recompute ELO

- Daily 6 AM: Fetch FBref possession + shots via soccerdata (cache locally — never re-fetch existing data)

- Every 6 weeks: Retrain LogReg + XGBoost on rolling 3-year window, log new Brier score

- Every matchday eve: Fetch lineups + injuries from API-Football (only time API-Football is called), pre-compute LLM predictions, cache to DB

| PHASE 7: React Frontend | ⏱ ~4 days |
| --- | --- |

## 7.1  Pages & Components

| Page | Key Components | Data Source |
| --- | --- | --- |
| Home / Fixtures | Match prediction cards, confidence bars, date filter | /fixtures/upcoming |
| Match Detail | Per-model probability breakdown, LLM reasoning text, H2H mini-table | /prediction/{id} |
| League Table | Official standings alongside your ELO column | /standings |
| Accuracy Tracker | Rolling accuracy chart, Brier score timeline, calibration curve | /accuracy |
| Head to Head | Historical results, goal stats, past predictions | /h2h/{t1}/{t2} |

## 7.2  Key UI Elements

- Confidence bars: color-coded (green = high confidence, yellow = uncertain, red = low confidence)

- Model agreement badge: show when all 4 models agree vs when they diverge

- LLM reasoning card: display Claude's written explanation on match detail page

- Drift alert banner: show when Brier score has degraded — triggers user awareness

| PHASE 8: Testing & Backtesting | ⏱ ~2 days |
| --- | --- |

- Backtest on 2023/24 season: train on 2020–2023, predict all 2023/24 matches

- Metrics to track: accuracy (% correct outcome), Brier score, log loss, ROI on draw predictions

- Compare ensemble vs individual models — ensemble should outperform each

- Unit test feature engineering: verify no future data leaks into any rolling window

- Integration test: hit /prediction endpoint for a known past match and verify response shape

| PHASE 9: Deployment | ⏱ ~2 days |
| --- | --- |

## 9.1  Recommended: Railway (Free Tier)

- Deploy FastAPI backend as one service

- Deploy React frontend as static site (or Vercel for frontend)

- SQLite DB stored as a persistent volume on Railway

- Set environment variables: ANTHROPIC_API_KEY, API_FOOTBALL_KEY

## 9.2  Production Checklist

- CORS configured on FastAPI to allow frontend domain

- Predictions cached to DB — never call LLM in real-time on page load

- API-Football calls batched and rate-limited to stay within 100/day

- Brier score monitoring dashboard visible on Accuracy Tracker page

| PHASE 10: Full Timeline Summary | ⏱ ~6 weeks |
| --- | --- |

| Week | Focus | Deliverable |
| --- | --- | --- |
| Week 1 | Phases 1–2 | Repo set up, historical data in SQLite DB |
| Week 2 | Phase 3 | Feature engineering pipeline, clean training dataset |
| Week 3 | Phase 4 (Models 1–3) | ELO + LogReg + XGBoost trained, backtested |
| Week 4 | Phase 4 (LLM) + Phase 5 | LLM integration, ensemble voting, drift monitoring |
| Week 5 | Phases 6–7 | FastAPI backend + React frontend connected |
| Week 6 | Phases 8–9 | Backtesting complete, deployed on Railway |

# 🤖 Notes for Claude Agent

When working on this project as an agent, follow these rules:

- Always check that rolling features use shift(1) or date < match_date — never allow the current match's stats into its own feature row.

- Never shuffle training data when using TimeSeriesSplit — older matches must always be in train, newer in validation.

- Cache all LLM calls to the DB before matchday — never call Claude API on page load or per-request.

- When adding new features, add them to the features table in Phase 3 of this document and retrain all models.

- API-Football is ONLY for lineups and injuries — never use it for possession or shots. FBref (soccerdata) handles those with no rate limit.

- FBref via soccerdata: always set data_dir to a local cache folder and add a ~1s delay between requests to avoid soft-blocking.

- ELO must be recomputed in chronological order — always sort by date ASC before processing.

- For newly promoted teams: check is_home_promoted / is_away_promoted before building features. Route to BL2 fallback stats and apply 0.85 discount factor.

- For H2H features: check h2h_data_quality. If 'none', replace H2H features with Bundesliga average home win rate (0.43). If 'partial', weight down by (n / 5).

- Promoted teams ELO: never start at 1500. Compute from BL2 finish: 1350 + (position_from_bottom × 10).

- When the Brier score degrades >15% from baseline, log a warning and schedule a retrain job.

- Ensemble weights are in ensemble.py as constants — update them after each quarterly review.

- LLM model: use claude-sonnet-4-20250514, max_tokens=300, temperature=0 for deterministic predictions.

- For cold start matches (promoted team, thin H2H), always increase the LLM ensemble weight to 0.40 and reduce XGBoost to 0.20 — statistical models are least reliable here.

— End of Blueprint —